# Frontier AI Capstone: Day 1

## A Note Before You Begin

You've made it through 12 weeks. You've built pipelines, wrangled APIs, deployed models, and probably broken a few things along the way. Now it's your turn to build something entirely your own. This document is your companion for the next five days. Read it slowly, answer the questions honestly and come back to it whenever you're stuck.

⚠️ The single most important thing you can do right now is not open your IDE.

The temptation to start coding, prompting, or prototyping is real. The individuals who struggle most in projects like these are the ones who started building before they knew what they were building. The ones who present something compelling on Friday almost always spent Day 1 thinking hard on paper.

This is a living document. Your answers today will be wrong in some places, that's expected and healthy. When things change, update it. The document should reflect your actual thinking, not your ideal thinking.

Resources for making this document:

- What we’ve learned from LLM projects

- Geron checklist for data projects

## Day 1 — Frame Your Solution

"A problem well-stated is a problem half-solved." — Charles Kettering

The goal of today is deceptively simple: understand what you're trying to build, why it's worth building, and what "working" actually means before you write a single line of code.

You'll be answering questions in three areas:

- The Big Picture — what problem are you solving and why?

- The System Design — what role does AI play in your solution?

- Your Definition of Done — what does success actually look like?

NO CODE SHALL BE WRITTEN TODAY. #NoCodingWednesday

### Part 1 — The Big Picture

This is where you ground your idea in something real and meaningful to you. The best capstone projects come from genuine curiosity: a hobby, a frustration, a question you've always had. Don't build something you think sounds impressive, build something you actually want to exist.

1. What's the idea, and why does it matter to you personally?

- Describe it in plain English, as if you were telling a friend who has never heard of AI.

<I want to build a Wheelchair-Friendly Venue Assistant that helps users find places they can actually access, such as cafés, restaurants, or other venues. Instead of just showing popular places nearby, it would focus on accessibility needs like step-free entry, accessible toilets, enough indoor space, and other wheelchair-related considerations. The system would return recommended venues and explain why they are a good fit, while also being honest when some accessibility information is missing.>

- What's the itch you're trying to scratch? What problem or gap does it address?

<The main problem is that accessibility information is often fragmented, incomplete, or difficult to trust. A venue might look suitable online, but the user may still not know whether there are steps at the entrance, whether the toilet is accessible, or whether there is enough room to move around comfortably. This creates unnecessary uncertainty and extra effort for wheelchair users or people planning on their behalf.>

- Why you? What knowledge, passion, or context do you bring that makes you the right person to build this?

<I’ve seen it firsthand through my family. I understand the frustration of having to search across different places and still not feel confident that a venue will actually be suitable. That gives me a more genuine reason to work on the project and makes me want to build something practical that could genuinely make life easier for people in similar situations.>

2. Who is this for?

- Is this for yourself, or for a specific user?

<This is for a specific user: wheelchair users, and also people like family members, carers, or friends who help plan outings for them. It’s based on a real problem I’ve experienced myself when trying to find suitable venues for a family member who uses a wheelchair.>

- If there's a user — what do they currently do instead? What's their pain point?

<At the moment, they often have to search manually across different sources like Google Maps, venue websites, accessibility guides, and reviews. The pain point is that the information is not always consistent or detailed enough. A user may still have to call the venue directly or take a risk on incomplete information.>

- Would a real person actually use this? How do you know?

<I believe a real person would use this because it addresses a genuine problem I have encountered myself. Finding accessibility information is often difficult, inconsistent, and time-consuming, and in some cases I have had to call venues directly to confirm whether they were suitable. That shows there is a real need for a tool that makes accessibility information easier to find and easier to trust.>

3. What already exists?

- Has anyone built something similar? Search for it.

<Yes. There are already platforms that partially solve this problem:

- AccessAble provides detailed accessibility guides for venues across the UK and Ireland.

- Euan’s Guide allows disabled people and others to find and share reviews about venue accessibility.

- Google Maps has wheelchair accessibility attributes that can show information such as accessible entrances, toilets, seating, parking, and lifts. >

- What can you learn from what's already out there?

<I can learn that users value: familiar search flows, simple filters, venue summaries, transparency about what is known and unknown, practical accessibility details, not vague labels. I can also learn that accessibility information is strongest when it is specific, such as “accessible toilet available” rather than just “accessible venue.” AccessAble and Google Maps both show the value of structured accessibility attributes, while Euan’s Guide shows the value of lived-experience reviews.>

- Where does your version differ, improve, or take a different angle? (i.e.: What will be the USP?)

<My version takes a different angle because it is not just a venue search tool. It is a feedback-driven accessibility assistant. It recommends venues based on wheelchair-specific needs, explains the reasoning behind each recommendation, and allows users to verify whether features like step-free access or accessible toilets are actually present. That feedback can then be stored and used to improve future recommendations. Businesses could also opt in and submit accessibility information themselves, which creates a more transparent and useful system for both users and venues.>

4. What are your assumptions?

- List everything you're assuming to be true that you haven't verified yet.

<I am assuming that:

- I can get or create enough accessibility data for a useful MVP.

- Users care about specific attributes like step-free entry, accessible toilets, and indoor space.

- A small, curated dataset is enough to demonstrate the concept.

- The assistant can make useful recommendations even if some venue data is incomplete.

- Users would be willing to give simple feedback, such as thumbs up or thumbs down on accessibility claims.

- Users will value explanation and transparency over simply seeing a list of venues.

- A single-city or single-area MVP is enough for a convincing capstone demo.

- Businesses may be willing to opt in and provide accessibility information.

- I can build a simple but effective interface within the project timeframe.>

- Which of these assumptions, if wrong, would fundamentally break your idea?

<The most critical assumption is that I can obtain or create enough reliable accessibility data for a meaningful MVP. If I cannot get enough good data, the recommendations will not be trustworthy.>

- How might you test or validate the most critical ones?

<I would test this early by creating a small sample dataset and checking whether I can capture enough structured accessibility information for realistic venue recommendations. I would also test the feedback loop on a few sample venues to see whether user feedback can be stored clearly and used to update confidence in specific accessibility claims. If the system can return sensible results with clear reasoning, the core assumption is validated>

### Part 2 — Designing Your Solution

The questions here push you to think carefully about what role AI plays in what you're building.

5. What is the core job of the AI in your system?

Think carefully here. LLMs can do many things, but they do some things much better than others. Try to identify which of these best describes your use case — it's fine if it's more than one:

- Generate — producing text, content, code, structured output from a prompt

- Extract / Transform — pulling structured information out of unstructured inputs

- Reason / Decide — taking context and making a judgement or recommendation

- Converse — maintaining dialogue, context, and responding naturally over turns

- Orchestrate — routing between tools, APIs, or sub-tasks to accomplish a goal

Why does this matter? Because your choice of architecture, evaluation approach, and even your tooling will depend on this answer.

<It needs to extract important accessibility requirements from a user’s natural-language request, such as step-free entry, accessible toilets, or enough wheelchair space, then reason over the venue data to recommend the most suitable options. It also needs to converse naturally by asking follow-up questions when the user’s needs are unclear or incomplete. There is also a small generate element, because it should explain clearly why a venue was recommended, but I do not want it inventing facts. If I include the feedback loop and stored venue data, there may also be a light orchestrate role, where the system pulls together user input, venue information, and past feedback to produce better recommendations.>

6. What goes in, and what comes out?

- What does the input to your system look like? (User messages? Documents? A form? A file upload? A trigger?)

- What should the output be? (A response? A structured JSON? An action taken? A dashboard? An email sent?)

- Is there a human in the loop, or is this more automated?

<There is a human in the loop. The user provides their needs, reviews the recommendations, and can refine the search if needed. The main input will be a user message in natural language, for example:
“Find me a wheelchair-accessible café in Manchester with step-free entry and an accessible toilet.”

The output should be:

- a ranked shortlist of venues

- a brief accessibility summary for each one

- a reason why each venue was recommended

- a way for users to give thumbs up or thumbs down on claims

- any caveats or missing information

- optionally, a follow-up question if the user’s request is too vague

>

7. What context or knowledge does your AI need?

- Does it need access to external documents or data? (→ RAG)

- Does it need to call external services or APIs? (→ Tools / Function calling)

- Does it need memory across conversations or sessions?

- Does it need a specialised tone, persona, or behaviour? (→ System prompting / fine-tuning)

<My AI would need access to a structured venue dataset containing accessibility details. It could also use stored feedback from users or businesses to make responses more trustworthy over time. For the MVP, it would not need many external APIs, but it may need a simple database or data store to save and reuse feedback. It would benefit from some short-term memory within a session so it can remember the user’s preferences while helping them refine their search. It should also follow a clear system prompt that makes it prioritise accessibility, avoid inventing facts, and be transparent when information is missing or uncertain.>

8. What are the rough components of your system?

Sketch this out — literally draw boxes and arrows on paper or a whiteboard. A rough map of your system is worth more than a perfect description of it. Think about:

- What are the main components? (Frontend, LLM, retrieval layer, database, API calls, orchestration?)

- How do data and messages flow between them?

- Where are the likely failure points?

<When a user describes the kind of wheelchair-accessible venue they need, my system interprets their requirements, compares them against a curated accessibility dataset, and returns the best matching venues with clear explanations and caveats.

Main components

- Frontend
A simple Streamlit app or chat-style interface where the user enters their request.

- Intent parsing / AI layer
The model extracts the user’s needs from natural language and identifies important constraints.

- Venue dataset
A curated dataset containing structured accessibility details for a limited number of venues.

- Matching / ranking logic
A deterministic scoring layer that compares venue attributes to user needs and ranks the best matches.

- Explanation layer
The AI turns the matched results into clear, user-friendly explanations and caveats.

- Feedback store
A semi-structured database that saves user feedback and possibly business-submitted accessibility information.

- Confidence / trust logic
If a claim gets repeatedly voted down, the system lowers confidence in that accessibility feature and may flag it for review.

How data and messages flow

- User enters request

- System extracts needs and constraints

- Matching logic filters and ranks venues from the dataset

- AI generates explanations for the top results

- User sees shortlist and can refine the query

- User can thumbs up or thumbs down specific accessibility claims

- Feedback is stored and used to improve future recommendations

Likely failure points

- incomplete or unreliable venue data

- user requests that are too vague

- AI overstating confidence

- weak ranking logic causing poor recommendations

- too much complexity added too early>

### 🟣 Activate — Your Lens for Part 2

Your system doesn't need to be deeply engineered. It needs to be useful, usable, and demonstrable. Ask yourself: can I show this working to someone who has never seen it before, and have them immediately understand the value?

Focus your design thinking on:

- The user journey — what does someone actually do, step by step, when they interact with your system? Map this out.

- The tool layer — what platforms or services are you orchestrating? (n8n, Make.com, Google ADK, Copilot Studio) Think about what you're connecting rather than what you're coding from scratch.

- The prototype mindset — your architecture sketch doesn't need to be final. It needs to be good enough to build from and clear enough to explain.

A good Activator Day 1 output: a clear user journey, a rough system sketch, and a sentence that starts: "When a user does X, my system does Y, and the result is Z."

User journey!

### 🔵 Builder — Your Lens for Part 2

Your system should be architecturally intentional. You're making something you could explain to another engineer, defend design decisions on, and extend if needed.

Push yourself on:

- Component responsibility — each part of your system should have a clear, single job. Where are you tempted to jam too much into one piece?

- The engineering choices — are you using LangChain/LangGraph because it's the right fit, or because it's familiar? Can you articulate why your architecture is designed the way it is?

- Failure modes — what happens when the LLM returns something unexpected? What happens when an API call fails? Your design should have an opinion on this, even if you don't implement all of it.

A good Builder Day 1 output: an understanding, data flow components, directions (arrows) and a technical justification for each component.

Data journey!

### Part 3 — Defining Done

This section is the most underrated part of any AI project. "It works" is not a definition of done.

9. What does a successful demo look like?

- Describe your Day 6 demo in as much detail as you can right now. Walk through it out loud, even if only in your head.

- What would make you proud of what you've built?

<In a successful demo, a user enters a realistic request such as:
“Show me cafés in London that are wheelchair accessible and step-free.”

The system would:

- understand the request

- return a shortlist of matching venues

- explain why each venue fits

- show confidence in each accessibility claim

- let the user give feedback on whether the information was correct

- store that feedback so the assistant becomes more trustworthy over time

A particularly strong demo would show how the system handles disagreement. For example, if a venue is marked as step-free but users repeatedly vote that claim down, the system should stop presenting it confidently and instead flag that information as uncertain or disputed.

>

10. What does failure look like?

- What are the ways your system could behave badly? (Hallucinations? Irrelevant outputs? Broken flows? Latency? Cost?)

- Which of these failure modes would be embarrassing or misleading in a demo?

- How will you know, before the demo, that you've avoided them?

<The most significant failure mode would be confidently presenting incorrect accessibility information, because that would completely undermine trust in the product. Other failure modes would include recommending venues that do not match the user’s needs, being too vague when data is missing, or making the interface too confusing to use quickly. Before the demo, I would test several realistic prompts and check that the recommendations match the stored accessibility data and that uncertainty is handled honestly.>

11. What is your Minimum Viable Version?

- If you only had one day (not five), what would you build?

- Define the smallest version of your project that still demonstrates the core idea.

- This is your safety net — if things go wrong later in the week, you know what to fall back to.

<An MVP would prove that the assistant can recommend wheelchair-friendly venues based on a user’s stated needs, explain why those venues were chosen, and start improving trust through user feedback. I would build a basic user interface, a small curated dataset of venues for one area, and a simple matching system based on a few key accessibility features. The system would return a shortlist of recommended venues along with short explanations of why each one was suggested.>

### 🟣 Activator — Your Lens for Part 3

Your definition of done should centre on experience and communication. Think about:

- Does the output make sense to a non-technical person?

- Is the interaction intuitive? Does someone need instructions to use it, or does it guide itself?

- Could you use this to tell a story in your 10-minute presentation — not just demo a tool, but explain why it matters?

### 🔵 Builder — Your Lens for Part 3

Your definition of done should include engineering quality markers, not just output quality. Think about:

- Is your code structured in a way that someone else could read and contribute to?

- Are your components loosely coupled — could you swap out the LLM, or the retrieval method, without rewriting everything?

- Do you have at least some basic evaluation — even manual test cases — that tell you the system behaves as intended across more than one example?

--------------------------------------------------------------------------------------------------------------

### End of Day 1 — What You Should Have

Before you close your laptop today, you should be able to answer these three questions without hesitation:

- What am I building, and why does it matter to me?

- What does my system do — in plain English, and in a rough component sketch?

- What does success look like on Day 5?

IMPORTANT NOTE: This is a Day 1 project plan, to draft and try to closely follow. Will things change as you progress? ABSOLUTELY YES. And that’s fine. 😊

The point of this document will be to provide guidance and structure, changes/pivoting are not only expected but welcome. ^_^

--------------------------------------------------------------------------------------------------------------